# EECS 2311 User Stories

# Main 3 Big User Stories

- Map of Photos

  - As a photographer, I want to be able to view a map of photos in different locations uploaded by others so I don’t have to always scout for locations myself

    - Priority: High

    - Cost: 3 weeks

- Photo Uploads

  - As a photographer, I want to be able to upload my photos and the location where I took them

    - Priority: High

    - Cost: 13 days

- Map Filter

  - As a user, I want to be able to filter locations on the map for the things I want or need

    - Priority: Medium

    - Cost: 8 days

- Photo Feed

  - As an inexperienced photographer, I want to be able to see a feed of photos taken by other photographers

    - Priority: High

    - Cost: 11 days

# Detailed User Stories

- Detailed Photo-Map Filter

  - I want to filter the locations based on my needs of photo styles, aesthetics and attributes (landscape, architecture, etc.)

    - Priority: Medium

    - Cost: 4 days

- Profile Following

  - I want to be able to follow other people

    - Priority: Medium

    - Cost: 5 days

- Profile System

  - I want to make a profile and see other people’s profiles

    - Priority: High

    - Cost: 10 days

- Security

  - I want my pictures to be safe from being easily stolen and plagiarized

    - Priority: Low

    - Cost: 6 days

- Custom Resolution Uploads

  - As a photographer, I want to choose what resolution to upload with

    - Priority: Low

    - Cost: 5 days

- Review System

  - As a photographer, I want to see the quality of different photography spots as rated by other people

    - Priority: Medium

    - Cost: 12 days

- Detailed Search and Filter

  - I want to be able to search for certain photos with certain themes or contents

    - Priority: Medium

    - Cost: 7 days

- Photo Feed

  - I want to be able to scroll through posted pictures by other photographers

    - Priority: High

    - Cost: 8 days

- Location Filter

  - I want to be able to filter posts to the places that I want to see.

    - Priority: Medium

    - Cost: 5 days

- Dark Mode

  - I want to be able to use the website in dark mode

    - Priority: Low

    - Cost: 1 day